## Slide 1: Road to Recovery
Debris & the

## Slide 2: Slide title 3
Fourmile Fire
Clean-Up
2010
All sites completed in 14 months.
Not a FEMA declared disaster.
County worked with Southern Baptists.
County provided HHW collection, roll-offs, hauling and inspections.
No centralized contractor.

## Slide 3: Slide title 7
2013 Flood
Clean-Up
3 year clean-up
FEMA-declared disaster
Included high-hazard homes

## Slide 4: Slide title 3
Cold Springs Fire Clean-Up
2016
All sites completed in one month.
Not a FEMA declared disaster.
County worked with Southern Baptists.
County provided HHW collection, roll-offs, portalets, water, hauling and inspections.
No centralized contractor.

## Slide 5: Slide title 8
Phase 1 Community Roll-Offs
Phase 2a
Right of Way
Phase 2b
Curbside
Phase 3
Private Property Debris Removal
Rebuilding!

## Slide 6: Slide title 8
Debris Removal Map: https://www.boco.org/debris-program-faqs

## Slide 7: Slide title 4
You have questions? We have answers!
FAQ page: https://www.boco.org/debris-program-faqs

## Slide 8: Slide title 5
Timing
Phase 1: Complete as of January 15
Phase 2a: January 14 – January 29
Phase 2b: January 30 – February 14
Phase 3: February

## Slide 9: Prioritization
Census zones were compared to the debris reference map along with all variables of demographic characteristics while also weighing in areas with most imminent debris hazards.

## Slide 10: Will Foundations be included?
The county has asked for FEMA to include foundation removal as part of the Phase 3 work. Based on damage assessments by local building officials and by those of independent structural engineers, foundations from this incident will not be rebuildable due to the heat and intensity of the fire.

## Slide 11: What is included in the coordinated debris removal program?
All necessary permits
Air monitoring
Traffic control
Dust control
Spill control, reporting & clean-up
Stormwater & erosion BMPs
Notification of work
Equipment
Debris removal crews
Independent property assessments
Property damage liability with contractor
Certified asbestos crews
Proper separation and handling of all waste streams
Third party monitor of all work
Certified arborist
Capping of all utilities
Closure plan sign-off

## Slide 12: Questions

## Slide 13: Thank You
Darla Arians, Division Manager
Boulder County Resource Conservation Division
1901 63rd Street, Boulder CO 80301
720-564-2223
darians@bouldercounty.org